JESUIT PUNE PROVINCE MAP - TEAM & TASKS

Project Implementation Checklist and Team Responsibilities

# 1. Team Roles & Responsibilities

Jaunita (Information Manager): Coordinates Excel/CSV metadata collection, edits and uploads student/teacher/family metrics.

Juhi (GIS & Spatial Data Specialist): Handles GeoJSON mapping, boundaries, district files, and coordinates uploads.

Francisco (Lead Web Developer): Handles Next.js code maintenance, API logic, UI improvements, authentication, and deployment.

## PHASE 1: DATA CURATION & VERIFICATION (Data & GIS Tasks)

[ ] [Jaunita] Download current CSV inventory template from Admin Panel or public/data/village_import_template.csv.

[ ] [Jaunita] Edit and verify the values (e.g., Students, Active Teachers, Families) for all 36 NFE Centres and parishes in Microsoft Excel.

[ ] [Jaunita] Verify that tehsil and cluster names match the existing list.

[ ] [Juhi] Collect GeoJSON point/polygon files for any missing villages or boundaries.

[ ] [Juhi] Upload GeoJSON files via the Admin Panel to set geographical coordinates.

[ ] [Jaunita] Import the finalized Excel CSV in the Admin Dashboard to link coordinates and overwrite village profiles.

## PHASE 2: SECURITY & SYSTEM HARDENING (Development Tasks)

[ ] [Francisco] Secure the Admin Dashboard (/admin) by implementing authentication (e.g. next-auth or basic HTTP Auth) to ensure only authorized members can manage data.

[ ] [Francisco] Add server-side CSV data validation checking number types and restricting categories (Parish, NFE Centres, Social Justice, TDSS).

[ ] [Francisco] Implement an automatic daily backup script for village_details and uploads folders.

## PHASE 3: USER EXPERIENCE & ACCESSIBILITY (Development Tasks)

[ ] [Francisco] Perform senior accessibility audit to confirm readability for elder members of the province, verifying font sizes and contrast.

[ ] [Francisco] Optimize mobile interface, testing responsive behaviors of the details drawer and search sidebar.

[ ] [Francisco] Cache Leaflet map tiles for offline access in rural areas.

## PHASE 4: PRODUCTION DEPLOYMENT (Development Tasks)

[ ] [Francisco] Run eslint checks ('npm run lint') and resolve style warnings.

[ ] [Francisco] Run test build ('npm run build') to check static generation.

[ ] [Francisco] Deploy code to production hosting (e.g., Vercel, Netlify, or VPS).

[ ] [Francisco] Configure custom domain (e.g., map.punejesuits.org) and enable HTTPS/SSL.